SUNOSAATHI

Real-Time Multilingual Captioning System

COMPLETE MVP IMPLEMENTATION PLAN

14-Day Sprint  |  $0 Budget  |  Full Technical Blueprint

Constraints

| Budget | $0 (all open-source/free-tier) |
| --- | --- |
| Timeline | 14 calendar days to working MVP |
| Team Size | 1 developer |
| GPU | Free Colab/Kaggle T4 + local RTX 4070 |

# 1. Executive Summary & Scope Decisions

This plan translates the full SunoSaathi methodology document into a buildable 14-day MVP. The methodology describes a research-grade system; this plan describes the shippable subset. Every decision below is governed by two constraints: zero dollars and fourteen days.

## 1.1 What the MVP Will Deliver

- Live microphone capture with WebRTC-VAD segmentation, streaming audio chunks to the ASR engine.

- Multilingual ASR using OpenAI Whisper (open-source, small/medium model) supporting Hindi, Bengali, Tamil, Telugu, Marathi, and Malayalam out of the box — no fine-tuning required for MVP.

- Caption simplification using a rule-based NLP pipeline (spaCy dependency parsing + heuristic rewriting) to produce deaf-friendly captions under 40 tokens.

- Language identification using pretrained fastText (lid.176.bin) for code-mixing detection at the sentence level.

- 2D sign-language visualization prototype using pre-extracted MediaPipe Holistic landmark sequences rendered as an animated stick figure on HTML5 Canvas.

- Streamlit web application with user controls for language selection, font size, reading speed, and background color — deployable free on Streamlit Community Cloud or HuggingFace Spaces.

## 1.2 What Is Explicitly Deferred (Post-MVP)

| Component | Methodology Spec | MVP Decision | Reason |
| --- | --- | --- | --- |
| RLHF/PPO fine-tuning | Train reward model + PPO | Skip entirely | Requires labeled data, GPU-weeks, complexity |
| BART simplification model | Fine-tune BART-Large (400M params) | Replace with rule-based | No training data, no GPU budget for fine-tuning |
| x-vector accent embeddings | 32-dim i-vector/x-vector per speaker | Skip | Marginal gain vs. engineering cost |
| SpecAugment from scratch | Frequency/time masking | Skip (Whisper has built-in) | Already in Whisper’s pretrained pipeline |
| 5-fold cross-validation | Language-stratified k-fold | Skip | No model training in MVP |
| Bayesian HPO (Optuna) | Tune RLHF reward model | Skip | No RLHF = no HPO needed |
| ONNX edge deployment | Quantized models on RPi | Defer to v2 | MVP is web-only |
| 3D signing avatar | SMPL-X rigged model | Replace with 2D stick figure | Months of work; 2D proves pipeline |
| PCA on speaker embeddings | 256 → 64 dims | Skip | No speaker adaptation in MVP |
| Bilingual parallel decoding | Dual-head caption generation | Skip | Single-language output per utterance |

# 2. System Architecture

## 2.1 High-Level Pipeline

The MVP follows a simplified three-stage linear pipeline. Each stage is a standalone Python module communicating via in-memory queues (Python queue.Queue for threading) or direct function calls.

| Stage | Input | Processing | Output | Latency Target |
| --- | --- | --- | --- | --- |
| 1. Audio Capture | Microphone stream (PyAudio) | WebRTC-VAD segmentation → 16kHz mono chunks | WAV byte buffer (3–15s) | < 30ms |
| 2. ASR Engine | WAV byte buffer | Whisper small/medium inference | Raw transcript + language tag | < 200ms |
| 3. Caption Simplifier | Raw transcript string | spaCy dependency parse → sentence split → simplify | Simplified caption chunks (≤ 40 tokens) | < 100ms |
| 4. Visual Output | Simplified caption + keyword list | Keyword → sign lookup → 2D landmark animation | Animated stick figure (Canvas) | < 150ms |

## 2.2 Repository Structure

Maintain a flat, minimal structure. No microservices, no Docker for MVP.

sunosaathi/

sunosaathi/

├── app.py                  # Streamlit entry point

├── asr/

│   ├── capture.py           # PyAudio + VAD audio capture

│   └── transcribe.py        # Whisper inference wrapper

├── nlp/

│   ├── simplify.py          # Rule-based caption simplification

│   └── lang_detect.py       # fastText language ID

├── avatar/

│   ├── landmarks/           # Pre-extracted MediaPipe JSON files

│   └── renderer.py          # Streamlit component for 2D animation

├── utils/

│   └── config.py            # Constants, paths, feature flags

├── data/

│   └── sign_glossary.json   # Keyword → landmark file mapping

├── requirements.txt

└── README.md

# 3. Day-by-Day Sprint Schedule

Each day targets one shippable deliverable. Days assume 8–10 hours of focused work.

## Phase 1: Foundation (Days 1–4)

### Day 1 — Project Setup & Audio Capture Pipeline

Deliverable: A Python script that records from the mic, segments speech from silence using VAD, and saves clean WAV chunks to disk.

- Initialize repo, create virtualenv, install base dependencies.

- Implement capture.py: Use PyAudio to open a 16kHz mono stream. Feed 30ms frames to webrtcvad (aggressiveness=2). Buffer voiced frames. When silence exceeds 800ms, flush buffer as a complete utterance. Apply RMS normalization to −20 dBFS as specified in the methodology.

- Test: Record yourself speaking in Hindi and English. Verify clean WAV output with no clipping.

Key code pattern for capture.py:

import pyaudio, webrtcvad, numpy as np

vad = webrtcvad.Vad(2)  # aggressiveness 0–3

RATE = 16000; FRAME_MS = 30; FRAME_SIZE = int(RATE * FRAME_MS / 1000)

# Feed frames: vad.is_speech(frame_bytes, RATE)

# Buffer voiced frames → flush on silence → yield np.array

### Day 2 — Whisper ASR Integration

Deliverable: Audio chunks from Day 1 are transcribed to text with language detection, printing results to the terminal.

- Install openai-whisper: pip install openai-whisper. Use the “small” model (244M params, runs on CPU in ~3s per utterance, free). Upgrade to “medium” if local GPU is available.

- Implement transcribe.py: Load model once at startup. Accept WAV numpy array, return dict with {text, language, segments}. Whisper auto-detects language from the first 30s, which covers your use case.

- Wire to capture.py: capture yields audio → transcribe processes it → print to stdout. Validate on Hindi, English, and Tamil speech.

- No fine-tuning. Whisper small already supports all 6 of your target languages. Fine-tuning is a post-MVP optimization.

### Day 3 — Caption Simplification (Rule-Based)

Deliverable: A function that takes raw transcript text and returns simplified, chunked captions suitable for deaf-friendly display.

- Install spaCy + models: pip install spacy && python -m spacy download en_core_web_sm. For Hindi, use spacy-stanza or a basic sentence splitter.

- Implement simplify.py with these rules:

  - Split sentences exceeding 40 tokens at dependency parse boundaries (ROOT, conj, advcl)

  - Remove parenthetical clauses (tokens with dep_ == “appos” or “parataxis”)

  - Cap each output chunk at 8–10 words for 3–5 words/second display rate per NCI guidelines

  - Strip filler words (“um”, “uh”, “you know”, “like”)

- Language detection: Use fastText pretrained model (lid.176.bin, ~130MB download) for sentence-level language ID. Tag output with language code.

### Day 4 — Streamlit MVP v1 (Text-Only)

Deliverable: A working Streamlit web app showing live transcription and simplified captions side-by-side.

- Build app.py: Three-column layout — (1) controls sidebar with language selector, font size slider, reading speed slider, background color picker; (2) main area showing raw transcript; (3) simplified caption display with chunked output.

- Audio input: Use st.audio_input() (Streamlit’s built-in mic widget) for browser-based recording. This avoids PyAudio browser compatibility issues. For real-time streaming, use streamlit-webrtc component.

- Deploy test: Push to GitHub, connect to Streamlit Community Cloud. Verify it runs. This is your “it works” checkpoint.

## Phase 2: Sign Language Visualization (Days 5–9)

### Day 5 — Sign Glossary & Landmark Extraction

Deliverable: A JSON glossary mapping 50–100 common keywords to MediaPipe landmark sequences extracted from ISL reference videos.

- Collect reference videos: Find 50–100 CC-licensed Indian Sign Language videos for common words (greetings, classroom terms, basic verbs). Sources: ISLRTC YouTube channel, Wikimedia Commons ISL category, any CC-BY educational ISL content.

- Extract landmarks: Write a batch script using mediapipe.solutions.holistic to process each video. Extract per-frame landmarks (33 pose + 21 per hand + 468 face). Save as JSON: {word: string, fps: int, frames: [[{x,y,z}, ...]]}. Store in avatar/landmarks/ directory.

- Build sign_glossary.json: Map normalized keywords to landmark filenames. Include a “fallback” entry for fingerspelling.

### Day 6 — 2D Stick Figure Renderer

Deliverable: An HTML5 Canvas component that animates a stick figure using the extracted landmark sequences.

- Build the renderer: A standalone HTML/JS file that loads landmark JSON, draws connected keypoints as a stick figure, and animates frame-by-frame at the original FPS. Use Canvas 2D context. Draw: head circle, torso line, arm segments, hand dots, leg segments.

- Skeleton connectivity: MediaPipe pose landmarks 11–12 (shoulders), 13–14 (elbows), 15–16 (wrists), 23–24 (hips). Draw lines between connected joints. Hands: connect all 21 landmarks per MediaPipe hand topology.

- Integration: Wrap as a Streamlit custom component using streamlit.components.v1.html(). Pass landmark data and current word via query params or postMessage.

### Day 7 — Caption-to-Sign Mapping Pipeline

Deliverable: Simplified captions automatically trigger the correct sign animation sequence.

- Keyword extraction: From simplified caption, extract content words (nouns, verbs, adjectives) using spaCy POS tagging. Ignore stop words and function words.

- Glossary lookup: Match keywords against sign_glossary.json. For unmatched words, fall back to fingerspelling (display word letter-by-letter with a simple hand-shape icon per letter, or just show the text).

- Animation queue: Build an ordered list of landmark files. The renderer plays them sequentially with a 200ms pause between signs. Display the current word being signed as text below the figure.

### Days 8–9 — Polish Avatar & Handle Edge Cases

- Smooth transitions between signs using linear interpolation of landmark positions over 5 frames.

- Add visual polish: Color-code hands vs. body. Add a subtle shadow. Show the word being signed as a caption below the figure.

- Handle missing signs: For words not in the glossary, display the word in large text with a “[no sign available]” indicator. Log missing words for future glossary expansion.

- Test with full pipeline: Speak into mic → get transcript → see simplified caption → see stick figure signing key words. Record a demo video of this working end-to-end.

## Phase 3: Integration & Deployment (Days 10–14)

### Day 10 — End-to-End Integration

Deliverable: All modules connected in a single Streamlit app with real-time data flow.

- Threading model: Audio capture runs in a background thread. ASR inference runs on main thread (or a second thread if using GPU). Caption simplification is synchronous (< 50ms). Avatar animation is client-side JS.

- State management: Use st.session_state to store: current transcript history, active language, user preferences, animation queue.

- WebVTT output: Generate WebVTT-formatted caption files from the transcript. This proves compliance with the methodology’s deployment spec. Save to a downloadable .vtt file.

### Day 11 — Code-Mixing & Multi-Language Handling

- Integrate fastText language detection at the sub-sentence level as specified in the methodology. Split transcript at punctuation boundaries, classify each segment, prepend language tags.

- Transliteration: Install ai4bharat-transliteration (IndicXlit) for Romanized text → native script conversion. Apply only when the detected language doesn’t match the script.

- Language selector: Allow user to force a target language or leave it on “auto-detect.” Display detected language alongside each caption chunk.

### Day 12 — Accessibility Controls & UI Polish

- Reading speed control: Slider from 1–7 words/second. Caption chunks are displayed for (word_count / wps) seconds before advancing.

- Font controls: Size slider (14–36px), high-contrast mode toggle (yellow on black, white on blue), font family selector.

- Caption display modes: Scrolling (new captions push old ones up), static (replace in place), karaoke (highlight current word).

- Mobile responsiveness: Test on phone browser via Streamlit Cloud URL. Adjust column layout to stack vertically on narrow screens.

### Day 13 — Testing, Error Handling & Metrics

- Test with real-world audio: Record samples in noisy environments (fan noise, street noise, echo). Verify VAD doesn’t clip speech and Whisper handles background noise.

- Add error handling: Graceful fallback if Whisper fails (show “[inaudible]”). Timeout handling for long silences. Memory management for long sessions (cap transcript history at 500 entries).

- Compute MVP metrics: Measure end-to-end latency (target < 400ms on Colab T4). Manually compute WER on 20 test utterances by comparing Whisper output to ground truth. Log all metrics to a simple CSV.

### Day 14 — Deployment, Documentation & Demo

- Deploy to Streamlit Community Cloud or HuggingFace Spaces (ZeroGPU tier for Whisper inference). Verify the app is publicly accessible.

- Record a 3–5 minute demo video showing: (1) speaking into mic in Hindi, (2) seeing real-time transcript, (3) simplified caption appearing, (4) stick figure signing, (5) changing accessibility settings.

- Write README.md: Include architecture diagram, setup instructions, known limitations, and a roadmap for post-MVP features (BART fine-tuning, 3D avatar, ONNX deployment).

- Prepare evaluation report: Document WER results, latency measurements, and qualitative observations for project review.

# 4. Complete Dependency Map

## 4.1 Python Dependencies (requirements.txt)

| Package | Version | Purpose | Size |
| --- | --- | --- | --- |
| openai-whisper | latest | ASR engine (includes torch) | ~2GB with model |
| torch | ≥ 2.0 | ML framework (installed with whisper) | Bundled |
| streamlit | ≥ 1.30 | Web UI framework | ~50MB |
| streamlit-webrtc | ≥ 0.47 | Real-time audio streaming in browser | ~5MB |
| webrtcvad | 2.0.10 | Voice Activity Detection | < 1MB |
| pyaudio | 0.2.14 | Microphone access (local dev only) | < 1MB |
| spacy | ≥ 3.7 | NLP pipeline for caption simplification | ~50MB |
| en_core_web_sm | 3.7.x | spaCy English model | ~12MB |
| fasttext | 0.9.2 | Language identification | ~2MB + 130MB model |
| mediapipe | ≥ 0.10 | Landmark extraction from sign videos | ~30MB |
| librosa | ≥ 0.10 | Audio processing utilities | ~20MB |
| soundfile | ≥ 0.12 | Audio I/O | < 5MB |
| numpy | ≥ 1.24 | Numerical operations | Bundled |
| ai4bharat-transliteration | latest | IndicXlit transliteration | ~50MB |

## 4.2 External Resources (All Free)

| Resource | URL / Source | Usage |
| --- | --- | --- |
| Whisper models | Auto-downloaded on first run | ASR inference |
| fastText lid.176.bin | dl.fbaipublicfiles.com/fasttext/supervised-models/lid.176.bin | Language identification model |
| ISL reference videos | ISLRTC YouTube (CC license), Wikimedia Commons | Source for MediaPipe landmark extraction |
| Streamlit Cloud | share.streamlit.io | Free hosting for demo |
| HuggingFace Spaces | huggingface.co/spaces | Alternative free hosting with ZeroGPU |
| Google Colab | colab.research.google.com | Free T4 GPU for model inference |

# 5. Data Storage & Persistence

The MVP requires no traditional database. All data is either ephemeral (session-only) or stored as flat files. This is intentional — adding a database adds deployment complexity and cost for zero user benefit at the MVP stage.

## 5.1 Storage Architecture

| Data Type | Storage Method | Format | Lifecycle |
| --- | --- | --- | --- |
| Audio chunks | In-memory buffer (numpy array) | 16-bit PCM, 16kHz, mono | Discarded after ASR inference |
| Raw transcripts | st.session_state (Python dict) | String with timestamps | Session-only, lost on refresh |
| Simplified captions | st.session_state | List of caption dicts | Session-only |
| WebVTT output | Generated file on disk | .vtt text file | Downloadable, regenerated each session |
| Sign landmark data | Static JSON files in avatar/landmarks/ | JSON arrays of {x,y,z} coords | Permanent, shipped with repo |
| Sign glossary | Static JSON in data/ | Keyword → filename mapping | Permanent, manually curated |
| User preferences | st.session_state + browser localStorage | Key-value pairs | Session-only (or persisted via cookies) |
| Evaluation metrics | CSV file written to disk | .csv with WER, latency, timestamps | Permanent, committed to repo |

## 5.2 Session State Schema

The following keys are maintained in st.session_state throughout a user session:

session_state = {

"transcript_history": [],      # List of {text, lang, timestamp, simplified}

"current_language": "auto",     # "auto" | "hi" | "bn" | "ta" | "te" | "mr" | "ml"

"reading_speed_wps": 3,         # Words per second (1–7)

"font_size": 20,                # Caption font size in px

"high_contrast": False,         # Accessibility mode toggle

"avatar_queue": [],             # Ordered list of landmark files to animate

"is_recording": False,          # Mic state flag

"metrics_log": [],              # List of {wer, latency_ms, timestamp}

}

## 5.3 When to Add a Database (Post-MVP)

Add a database only when one of these triggers occurs:

- Multi-user persistence: If users need to save/load transcript history across sessions, add SQLite (single file, zero config, free). Use sqlite3 standard library.

- Analytics dashboard: If you need to track usage metrics across sessions/users, add a simple SQLite table: (session_id, timestamp, language, wer, latency_ms, utterance_count).

- Glossary management UI: If non-developers need to add/edit sign glossary entries, add a simple CRUD interface backed by SQLite or a Google Sheet via gspread (free).

- Scale beyond single server: If you need concurrent users, consider Supabase (free tier: 500MB Postgres, 50K monthly active users) or Firebase Realtime DB (free tier: 1GB storage).

# 6. Avatar Component — Technical Deep Dive

## 6.1 Why 3D Avatars Are Out of Scope

The methodology document mentions sign language glossification and implies avatar-based output. Building a realistic 3D signing avatar requires: rigged 3D model (SMPL-X or custom), inverse kinematics solver, facial animation blendshapes, physics-based hand deformation, and real-time rendering (WebGL/Three.js). Academic labs spend 6–12 months on this with dedicated teams. It is categorically impossible in 14 days at $0.

## 6.2 The MVP Solution: 2D Stick Figure Animation

A 2D stick figure driven by pre-extracted MediaPipe landmarks is achievable in 2–3 days and proves the full pipeline: speech → text → sign visualization.

### Step 1: Landmark Extraction (Offline, One-Time)

Script: extract_landmarks.py

import mediapipe as mp, cv2, json

holistic = mp.solutions.holistic.Holistic(static_image_mode=False)

cap = cv2.VideoCapture('sign_video.mp4')

frames = []

while cap.isOpened():

ret, frame = cap.read()

results = holistic.process(cv2.cvtColor(frame, cv2.COLOR_BGR2RGB))

# Extract pose_landmarks, left_hand, right_hand → append to frames

json.dump({'word': 'hello', 'fps': 30, 'frames': frames}, open('hello.json','w'))

### Step 2: Canvas Renderer

A standalone HTML/JS file embedded in Streamlit via st.components.v1.html(). It receives landmark JSON, draws connected joints as circles + lines, and animates at the source FPS using requestAnimationFrame. The renderer is ~150 lines of JavaScript.

### Step 3: Fallback for Missing Signs

For words not in the glossary, the system displays the word in large text with a waving hand emoji indicator. This is honest and avoids inventing fake signs. Long-term, the glossary grows through community contribution.

# 7. Configuration Reference

## 7.1 config.py Constants

| Constant | Value | Source (Methodology) | Notes |
| --- | --- | --- | --- |
| SAMPLE_RATE | 16000 | 16 kHz mono, Section 1 | Required by Whisper |
| VAD_AGGRESSIVENESS | 2 | WebRTC-VAD, Section 1 | 0=least, 3=most aggressive |
| VAD_FRAME_MS | 30 | Standard VAD frame size | Must be 10, 20, or 30 |
| SILENCE_THRESHOLD_MS | 800 | Custom | Flush buffer after this silence |
| RMS_TARGET_DBFS | -20 | Section 1: RMS normalization | Consistent loudness |
| WHISPER_MODEL | small | Whisper-Large in methodology | Downgraded for MVP speed |
| MAX_CAPTION_TOKENS | 40 | Section 2: dependency parsing | Split captions at this limit |
| DISPLAY_WPS | 3 | 3–5 wps NCI standard | Words per second default |
| BEAM_WIDTH_ASR | 5 | Section 6: beam search | Match methodology spec |
| BEAM_WIDTH_CAPTION | 1 | Section 6: beam width 4 | Greedy for rule-based (no beam needed) |
| MAX_TRANSCRIPT_HISTORY | 500 | Custom | Cap memory usage |
| SIGN_PAUSE_MS | 200 | Custom | Pause between sign animations |

# 8. Integration Wiring — How Everything Connects

This section describes the exact data flow between modules at the function-call level.

## 8.1 Main Loop (app.py)

The Streamlit app runs a continuous loop while recording is active. On each iteration:

# Pseudocode for the main loop in app.py

audio_chunk = capture.get_next_utterance()        # Blocks until VAD flushes

result = transcribe.run(audio_chunk)              # Returns {text, language}

lang = lang_detect.identify(result['text'])       # Sentence-level lang ID

simplified = simplify.process(result['text'])     # Returns list of chunks

keywords = simplify.extract_keywords(simplified)  # Content words only

sign_files = glossary.lookup(keywords)            # Returns landmark file paths

renderer.animate(sign_files)                      # Triggers JS animation

display_caption(simplified, lang)                 # Update Streamlit UI

## 8.2 Threading & Concurrency

Streamlit re-runs the entire script on every interaction. For real-time streaming, use streamlit-webrtc which handles its own threading. The pattern:

- streamlit-webrtc provides an AudioProcessor callback that receives audio frames on a separate thread.

- Inside the callback, accumulate frames, run VAD, and when an utterance is complete, put it on a queue.Queue.

- The main Streamlit thread polls the queue (non-blocking), runs ASR + NLP, and updates the UI.

- Avatar animation is entirely client-side JavaScript — no server round-trip needed once landmark data is sent.

## 8.3 WebVTT Generation

After each utterance is processed, append a cue to a running WebVTT buffer:

WEBVTT

00:00:01.000 --> 00:00:04.500

Teacher explained gravity concept

00:00:05.200 --> 00:00:08.100

Objects fall same speed

Timestamps are computed from cumulative audio duration. The .vtt file is offered as a downloadable button in the sidebar.

# 9. Testing & Validation Plan

## 9.1 Manual Test Matrix

| Test Case | Input | Expected Output | Pass Criteria |
| --- | --- | --- | --- |
| Clean English speech | "The teacher explained the concept of gravity" | Simplified: "Teacher explained gravity" | Filler removed, < 40 tokens |
| Hindi speech | Hindi sentence via mic | Correct Hindi transcript + Hindi lang tag | Whisper detects “hi” |
| Code-mixed Hinglish | "Yeh concept bahut important hai" | Detected as mixed hi+en | fastText identifies both |
| Noisy audio | Speech with fan/traffic noise | Recognizable transcript (WER < 25%) | VAD segments correctly |
| Long sentence | 50+ word utterance | Split into 2–3 chunks of ≤ 10 words each | No chunk exceeds 40 tokens |
| Sign animation | Caption with keyword "hello" | Stick figure plays hello.json landmarks | Animation visible, smooth |
| Missing sign | Caption with rare word | Word displayed as text fallback | No crash, graceful fallback |
| Silence | 10 seconds of no speech | No output, no crash | VAD correctly suppresses |

## 9.2 Performance Benchmarks

| Metric | Target (Methodology) | MVP Target | How to Measure |
| --- | --- | --- | --- |
| End-to-end latency | < 400ms | < 2 seconds | time.time() around full pipeline |
| WER (English) | < 10% | < 15% | Manual comparison, 20 utterances |
| WER (Hindi) | < 10% | < 20% | Manual comparison, 20 utterances |
| Caption simplification | F1 > 0.85 | Qualitative review | Human judgment (is it simpler?) |
| RTF | ≤ 0.3 | ≤ 1.0 | Processing time / audio duration |

# 10. Deployment Checklist

## 10.1 Streamlit Community Cloud (Primary)

- Push repo to public GitHub repository.

- Go to share.streamlit.io → New app → select repo → select app.py.

- Add a packages.txt file with system dependencies: libsndfile1, ffmpeg, libportaudio2.

- Add requirements.txt with all Python packages.

- Resource limits: 1GB RAM, no GPU. Whisper “tiny” or “base” model only on free tier. For “small” model, use HuggingFace Spaces instead.

## 10.2 HuggingFace Spaces (Alternative — Recommended for GPU)

- Create a new Space with Streamlit SDK.

- Enable ZeroGPU (free tier, provides T4 GPU on demand).

- Add a requirements.txt and packages.txt as above.

- Advantage: GPU access allows Whisper “small” or “medium” model, dramatically improving ASR quality.

## 10.3 Environment Variables

| Variable | Value | Purpose |
| --- | --- | --- |
| WHISPER_MODEL | small ¦ base ¦ tiny | Model size (adjust per deployment platform) |
| MAX_AUDIO_SECONDS | 15 | Maximum utterance length before forced flush |
| STREAMLIT_THEME | dark | Default UI theme |
| LOG_LEVEL | INFO | Logging verbosity |

# 11. Risk Register & Mitigations

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Whisper too slow on CPU | High | Medium | Use tiny/base model; defer to HF Spaces ZeroGPU |
| ISL videos not CC-licensed | Medium | High | Record your own signs for 30–50 words; use fingerspelling fallback |
| streamlit-webrtc mic issues | High | Medium | Fallback to file upload mode (user uploads audio file) |
| fastText model too large for free hosting | Medium | Low | Use langdetect library instead (~200KB, less accurate but functional) |
| Code-mixing detection poor | Low | High | Acceptable for MVP; note as known limitation |
| Streamlit Cloud OOM on Whisper | High | High | Use tiny model (39M params) or switch to HF Spaces |
| 14-day timeline slips | High | Medium | Days 8–9 are buffer; cut avatar polish first |

# 12. Post-MVP Roadmap

Once the MVP is validated, the following features should be prioritized in order:

| Priority | Feature | Effort | Dependency |
| --- | --- | --- | --- |
| P0 | Fine-tune Whisper on IndicSpeech + AI4Bharat data | 2–3 weeks | GPU access (Kaggle/Colab) |
| P0 | Train BART simplification model on Simplified Caption Corpus | 2 weeks | Labeled training data |
| P1 | 3D avatar using Three.js + Mixamo rigged model | 4–6 weeks | MediaPipe landmark → bone rotation mapping |
| P1 | ONNX quantization for edge deployment | 1 week | Trained models from P0 |
| P2 | RLHF with Deaf reader panel feedback | 4–8 weeks | Access to Deaf community evaluators |
| P2 | WebRTC integration for Google Meet/Zoom plugin | 3–4 weeks | Browser extension development |
| P3 | x-vector accent adaptation | 2 weeks | Speaker enrollment pipeline |

# 13. Claude Pro Workflow Strategy

Structure your Claude usage as follows to maximize the 14-day sprint:

## 13.1 Project Setup (Do This Today)

- Create a Claude Project called “SunoSaathi MVP.” Upload the methodology PDF as project knowledge. Every conversation in this project will have full context.

- Create 5 focused conversations within the project: (1) ASR Pipeline, (2) Caption NLP, (3) Avatar Renderer, (4) Streamlit UI, (5) Integration & Bugs.

- Pin this implementation plan as project knowledge alongside the methodology doc.

## 13.2 Daily Workflow Pattern

- Morning: Open the relevant conversation. Paste your current file and say: “Write the complete [module] with these specs: [paste today’s sprint goals from this doc].” Ask for complete, runnable files — not explanations.

- Afternoon: When debugging, paste the full traceback + the relevant code. Say: “Fix this error. Here is the full file and the traceback.”

- Evening: Ask Claude to generate a “session summary” of what was built and decisions made. Save this as a note in the project for continuity.

## 13.3 Artifact Strategy

- Use Artifacts for every code file. This lets you iterate on the same file across messages without losing context.

- On Day 10 (integration), paste your entire codebase (it’ll be small) and ask: “Review all modules for integration issues, missing imports, and type mismatches.”

- On Day 14, ask Claude to generate the README.md, requirements.txt, and demo script from the codebase.